# Project Planning Checklist

| Project Name | Name |
| --- | --- |
| Completed By | Name |
| Date | dd / mm / yyyy |

Confirm that you have considered all the items below by marking with an X each of the following:

| - Plan the Project |  |
| --- | --- |
| A1. | Scope Management Plan |
| ☐ | The project scope is clearly defined |
| ☐ | The project scope is consistent with the initial scope as defined in the business plan |
| ☐ | It is clear what is in scope and out of scope of the project |
| ☐ | The scope is clearly defined in the Work Breakdown Structure |
| ☐ | There is a clearly defined process for the management of the project scope (ie changes) |
| ☐ | Roles and responsibilities for scope management have been assigned and are clear |
| ☐ | Project assumptions have been identified |
| ☐ | Project constraints have been identified |
| A2. | Schedule Management Plan |
| ☐ | Project dependencies have been identified |
| ☐ | Key tasks and milestones have been identified and the schedule has been baselined |
| ☐ | There is a clearly defined process for the management of the project schedule |
| ☐ | Roles and responsibilities for schedule management have been assigned and are clear |
| ☐ | Schedule management tools and techniques, have been identified and described |
| A3. | Cost Management Plan |
| ☐ | The project cost has been estimated and cost items have been identified |
| ☐ | There is a clearly defined process for the management of costs in the project |
| ☐ | Roles and responsibilities for cost management have been assigned and are clear |
| ☐ | Cost management tools and techniques, have been identified and described |
| ☐ | There is a clearly defined process for invoicing in the project (speak to Finance) |
| A4. | Quality Management Plan |
| ☐ | A definition of quality has been agreed for the project |
| ☐ | Acceptance criteria have been identified and agreed for the project with funding body |
| ☐ | A quality assurance plan, with reviews, has been established |
| ☐ | There is a clearly defined process for the management of quality in the project |
| ☐ | Roles and responsibilities for quality management have been assigned and are clear |
| ☐ | Quality management tools and techniques, have been identified and described |
| A5. | Human Resources Management Plan |
| ☐ | The project governance structure has been defined and agreed |
| ☐ | The project management team, roles and structure is clearly defined |
| ☐ | There is a clearly defined approach for staff acquisition, development, and transition (including coordinating priorities for staff who have other roles outside of the project) |
| ☐ | There is a clearly defined process for managing human resources in the project |
| ☐ | Roles and responsibilities for resource management have been assigned and are clear |

| A6. | Communication Management Plan |  |
| --- | --- | --- |
| ☐ | Communication requirements have been identified (internal/external, phasing/timing) |  |
| ☐ | A Project Team contact list has been developed and circulated |  |
| ☐ | The frequency, participants, and purpose of project meetings and reports is clearly defined |  |
| ☐ | There is a clearly defined process for the management of communications in the project |  |
| ☐ | Roles and responsibilities for communication management have been assigned and are clear |  |
| ☐ | Ensure that the Corporate Records Management System is utilised to capture all documents and that a clear file structure is in place for the management of project records |  |
| A7. | Stakeholder Management Plan |  |
| ☐ | The project stakeholders have been clearly identified |  |
| ☐ | There are clearly defined strategies for stakeholder engagement |  |
| ☐ | There is a clearly defined process for the management of stakeholders in the project |  |
| ☐ | Roles and responsibilities for stakeholder management have been assigned and are clear |  |
| ☐ | Stakeholder management tools and techniques, have been identified and described |  |
| A8. | Risk and Issues Management Plans |  |
| ☐ | A risk register has been produced, with clear ownership and defined mitigation responses |  |
| ☐ | Scales for risk assessment have been clearly defined |  |
| ☐ | A risk contingency budget has been provisioned |  |
| ☐ | There is a clearly defined process for the management of risks in the project |  |
| ☐ | Roles and responsibilities for risk management have been assigned and are clear |  |
| ☐ | An issue register has been produced, with clear ownership and defined resolution strategies |  |
| ☐ | Scales for issue priority have been clearly defined |  |
| ☐ | There is a clearly defined process for the management of issues in the project |  |
| ☐ | Roles and responsibilities for issue management have been assigned and are clear |  |
| ☐ | Escalation routes and thresholds have been defined for risks and issues |  |
| ☐ | Risk and issue management tools and techniques have been identified and described |  |
| A9. | Procurement Management Plan |  |
| ☐ | A procurement strategy has been developed including identifying risks , roles & responsibilities, and mitigation responses |  |
| ☐ | A contract type has been selected as appropriate for the project |  |
| ☐ | Contract decision criteria have been clearly defined |  |
| ☐ | Performance metrics for vendors have been identified |  |
| ☐ | There is a clearly defined process for the project contract award |  |
| ☐ | There is a clearly defined process for contract management n the project |  |
| ☐ | Roles and responsibilities for procurement management and contract management have been assigned and are clear |  |
| ☐ | Procurement and Contract management tools and techniques, have been identified and described |  |
| - Project Management Plan |  |
| ☐ | Ownership of the Project Management Plan is clearly defined |  |
| ☐ | All subsidiary management plans have been assembled in the Project Management Plan |  |
| ☐ | Referenced documents are clearly identified |  |
| ☐ | There is a clearly defined process for the management of changes of the Project Management Plan |  |
| ☐ | The Project Management has been circulated to the project team |  |
| ☐ | The Project Management Plan has been approved and signed-off by the Project Sponsor |  |
| - Design & Approvals Management Plan |  |
| ☐ | Design scope and standards; plus approval requirements are identified |  |
| ☐ | Design brief has been prepared and designer identified |  |
| ☐ | There is a clearly defined process for the management of changes of the Design & Approvals Management Plan |  |
| ☐ | Approvals & permits have been identified in the design plan eg utilities, heritage |  |
| ☐ | Concept and detailed design elements have been costed and scheduled |  |
| ☐ | Design reporting has been scheduled |  |
| ☐ | Designs have been assessed for buildability and value for money |  |
| ☐ | Design is checked against the brief prior to acceptance |  |
| ☐ | Design plans are signed/dated/version checked/catalogued and endorsed for release |  |
| ☐ | Approvals and permits are received and approval condition impacts on the project are considered/incorporated |  |