| Project Brief |  |  |  |
| --- | --- | --- | --- |
| Title | Project Reporting Tool | Date | 27 September 2022 |
| Client/Organization Details | Shire Council |  |  |
| Introduction/Overview | The swimming pool car park has been damaged by heavy rain and minor flooding. Funding has been made available to repair the carpark, resurface and undertake minor drainage works. |  |  |
| Project Objectives | The goal of this project is to repair and resurface the car park adjacent to the swimming pool. As part of this process minor draining works will also be undertaken. |  |  |
| Project Scope | In Scope: - Undertake minor drainage works - Repair the damage to the car park - Resurface the car park Out of Scope: - Major draining works - Garden bed repairs |  |  |
| Target Audience | Community |  |  |
| Recourses | Internal External |  |  |
| Skillset |  |  |  |
| Success Factors | Completion of the project within the given timelines |  |  |
| Budget Details | The project budget is estimated to cost $ 2,000,000 |  |  |
| Project Timelines | The project is expected to be completed by 30 March 2021 |  |  |
| Assumptions and Constraints | - Plans have been prepared as part of the initial funding submission - As most of project will be completed within the summer months weather should not impact project timelines Council has factored the project into the asset maintenance schedule for the second half of the 2020-21 financial year |  |  |
| Communication Plan |  |  |  |
| Challenges |  |  |  |
| Required Technology | Software Laser scanner Etc |  |  |

| Risks and Issues | - On investigation draining works may prove to be extensive repair -impacts on time and budget - Council equipment and personnel not available due to emergency works - Asphalting company cannot be secured for the time frame - Poor weather conditions |
| --- | --- |
| Team Details | - Nicholas Reid – Sponsor - Glen Arthur – Project Manager - Shelley Rocks – Works Depot Supervisor |
| Approval | - Nicholas Reid |