Communications Management Plan

ERP Implementation Project

v.1.0

# Table of Contents

Table of Contents	1

Version History	2

Authorization	2

1.1.	Purpose	3

1.2.	Project Overview	3

1.3.	Communication Approach	4

1.3.1.	Communication Items	4

1.3.2.	Communication Matrix	4

1.3.3.	Project Meetings	5

1.3.4.	Project Reporting	6

1.4.	Project Communication Management	6

1.4.1.	Communication Processes Management	6

1.4.2.	Communication Management Standards & Procedures	6

1.4.3.	Communication Management Methods, Tools & Techniques	7

1.4.4.	Communication Management with Contractors	7

1.4.5.	Project Team and Stakeholder Contact List	7

# Version History

| Version | Reason for Change | Date | Author |
| --- | --- | --- | --- |
| 1.0 | Initial Draft | 25/10/2018 | Joe Bloggs |

# Authorization

The following individuals have approved this project’s Communications Management Plan:

| Approver’s Name | Job Title | Approved on (Date) | Signature |
| --- | --- | --- | --- |
| Mary Jane | Sponsor | 2910/2018 |  |
| Theresa Maybe | Communications Manager | 30/10/2018 |  |
| Sophie Clark | CTO | 29/10/2018 |  |

## Purpose

The Communications Management Plan defines the project’s structure and methods of information collection, screening, formatting, and distribution of project information. The overall objective of this Communications Management Plan is to promote the success of the ABC Project by meeting the information needs of project stakeholders.

The intended audience is the project team and any senior leaders whose support is needed to carry out the plan.

## Project Overview

Give a brief summary of your project here

As a company, ABC is currently challenged to operate and serve its customers as efficiently and as effectively as possible in the provision of publishing and printing services. While the company has managed to function and meet its financial reporting and other responsibilities, it is doing so often with highly manual processes and data from multiple systems. The result is the inability to proactively manage and improve many of these core financial back office practices, provide Senior Management with timely and accurate data, process high volume transactions efficiently and provide employees with the highest level of customer service.

Following this scenario, ABC’s Executive Committee has approved the initiation of the ABC Project in January 2020. Enterprise resource planning (ERP) systems facilitate the flow of information across business units as well as the seamless integration of systems and creates a holistic view of the enterprise to support decision making. To this point, ABC has partnered with XYZ for the provision of a complete ABC Project and consulting project.

## Communication Approach

## Communication Items

List stakeholders and how and when you will communicate with them

The communication in and of the ABC Project is fluid and anyone can identify communication items. The following communication items have been identified to meet the different stakeholder group’s communication requirements.

| Stakeholder Group | Communication Required | Frequency | Vehicle | Owner |
| --- | --- | --- | --- | --- |
| Project Board | Overall status of the project; escalated high-risks and issues | Monthly | Project Board Meeting | Project Sponsor |
| Project Team | Task updates Identification of risks and issues | Daily Weekly | Stand-up meeting Team Meeting | Project Manager |
| Project Sponsor | Overall status and progress of the project | Weekly | Phone call | Project Manager |
| Corporate Communication Manager | Validation of communications for end users | Fortnightly | Meeting | Communication Specialist |
| End Users | Latest updates on the project | Monthly | Newsletter | Communication Specialist |
| Other Departments | Latest updates on the project and impact to departments | Monthly | Meeting | Project Sponsor |
| Supplier XYZ | Updates on their work packages | Weekly | Status report | XYZ Project Manager |

## Communication Matrix

Identify the communication channels you will use e.g. email, meeting, report

The following project Communication Matrix has been produced for the ABC Project. It clearly states which communication channels are allowed (“X”) between the project team and other project stakeholders.

| From / To | Project Manager | Project Board | Project Sponsor | Corporate Comms Manager | Comms Specialist | End Users | Other Departments | Supplier XYZ |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Manager |  | X | X | X | X |  |  | X |
| Project Board | X |  | X | X |  |  |  |  |
| Project Sponsor | X | X |  | X |  |  | X | X |
| Corporate Comms Manager | X | X | X |  | X |  |  |  |
| Comms Specialist | X |  | X | X |  | X | X |  |
| End Users |  |  | X |  | X |  | X |  |
| Other Departments |  |  | X |  | X | X |  |  |
| Supplier XYZ | X |  | X |  |  |  |  |  |

## Project Meetings

List the frequency of meetings-you can add actual dates

The following meetings have been identified as useful for the project:

| Meeting | Purpose | Frequency | Chair | Participants | Meeting Dates |
| --- | --- | --- | --- | --- | --- |
| Project Board Meeting | Project status update and escalation of high-risks and issues | Monthly | Project Sponsor | Project Board Project Manager |  |
| Daily Stand-Up | Validate daily plan and remove blockers | Daily | Project Team | Project Team |  |
| Project Team Meeting | Task updates and review of risks and issues | Weekly | Project Manager | Project Team Project Manager |  |
| Risks Identification | Identification of risks | One-off (project initiation) | Project Manager | Project Team Project Manager Project Sponsor Risk Manager |  |
| Stakeholder Identification | Identification of stakeholders | One-off (project initiation) | Project Manager | Project Team Project Manager Project Sponsor Community Liaison Officer |  |
| Kick-off Meeting | Present objectives, roles and responsibilities, create engagement | One-off (project initiation) | Project Manager | Project Board Project Team Project Sponsor |  |
| Planning Meeting | Identify, estimate and schedule tasks to include in the project plan | One-off (project planning) | Project Manager | Project Team Project Manager |  |
| Pre-go-live Meeting | Ensure that the project is ready for go-live | One-off (end of delivery) | Project Manager | Project Team Project Manager Project Sponsor |  |
| Closure Meeting | Review the project, celebrate success, and share learnings | One-off (project closure) | Project Manager | Project Board Project Team Project Manager Project Sponsor |  |

## Project Reporting

Record the required reports, frequency and who will prepare and receive the report

The following reports will be generated and distributed in the project:

| Report | Purpose | Frequency | Owner | Distribution List |
| --- | --- | --- | --- | --- |
| Status Report (internal) | Communicate status update to Project Board | Monthly | Project Manager | Project Board |
| Status Report (supplier) | Communicate status update to the Project Manager | Weekly | Supplier XYZ | Project Manager |
| Finance Report | Provide update on project financials | Monthly | Financial Officer | Project Manager Finance department |
| Change Readiness Report | Ensure the organization is ready for change | One-off (end of delivery) | Change Manager | Project Board Project Manager |
| Closure Report | Review the project and collect lessons learned | One-off (project closure) | Project Manager | Project Board |

## Project Communication Management

Identify any internal policy or procedures currently used to communicate information and how you can link your project to them.

## Communication Processes Management

Updates to the Communication Process Management is a responsibility of the Project Manager after consultation with the Communications Specialist and Corporate Communications Manager. The process will follow a typical PDCA (Plan-Do-Check-Act) cycle and will be reviewed in alignment with the Stakeholder Engagement Strategy and Plan.

## Communication Management Standards & Procedures

Whenever possible, the ABC Project will use existing guidelines from the Corporate Communication Management Strategy. The project has not identified to date any tailoring required to these guidelines.

## Communication Management Methods, Tools & Techniques

To engage end users, the ABC Project will use the existing corporate newsletter, where a piece with the latest updates on the project will be added by the Corporate Communication Manager in coordination with the Communication Specialist appointed for the project.

## Communication Management with Contractors

| Stakeholder Group | Communication Required | Frequency | Preferred Method of communication |
| --- | --- | --- | --- |
| Contractors |  |  |  |
| Subcontractors |  |  |  |

## Project Team and Stakeholder Contact List

| Role | Name | Organisation | Phone | Email |
| --- | --- | --- | --- | --- |