Risk Management Plan

Project Title

# Table of Contents

1.	Table of Contents	1

2.	Version History	2

3.	Authorisation	2

4.	Purpose	3

5.	Project Overview	3

6.	Risk Management Process	4

6.1.	Risk Identification	4

6.2.	Risk Assessment	4

6.3.	Risk Mitigation Planning	6

7.	Key Project Risks	7

7.1.	Risk Tracking	8

7.2.	Risk Closing	8

7.3.	Risk Contingency Budgeting	8

8.	Project Risk Management	8

8.1.	Roles and Responsibilities	8

8.2.	Risk Management Standards and Procedures	9

8.3.	Risk Management Methods, Tools and Techniques	9

9.	Appendix: Supporting Documents	9

# Version History

| Version | Reason for Change | Date of Approval | Approver’s Name |
| --- | --- | --- | --- |
| 1.0 | Initial Draft | 01/10/2020 | Joe Bloggs |

# Authorisation

The following individuals have approved this project’s Risk Management Plan:

| Approver’s Name | Job Title | Approved on (Date) | Signature |
| --- | --- | --- | --- |
| Mary Jane | Sponsor | 07/10/2020 |  |
| Louise Ruth | Director | 09/10/2020 |  |
| Peter John | Risk Manager | 07/10/2020 |  |

# Purpose

The Project Risk Management Plan described how risks are going to be identified, assessed, mitigated, monitored and closed in the project. It also clarifies roles and responsibilities and described the related risk tools and techniques to be used in the project.

This Risk Management Plan aims ensure that risks are being thought of in advance, as well as monitored, and mitigated as effectively as possible.

# Project Overview

Write a brief description of the project.

# Risk Management Process

A risk is an event or condition that, if it occurs, could have a positive or negative effect on a project’s objectives. Risk Management, therefore, is the combination of skills, experience, and processes that enable risks to be effectively mitigated.

The project manager, working with the project team and project sponsor, will ensure that risks are actively identified, analysed, and managed throughout the life of the project. The steps for accomplishing this are outlined in the following sections, and can be summarized as:

## Risk Identification

Risks will be identified as early as possible in the project to minimize their impact. The project manager will identify, and document known risk factors during creation of the Risk Register, with key risks being documented in the previous section of this document.

A risk can be identified by anyone associated with the project, and risk identification will be a topic of discussion during the regularly scheduled project meetings to allow for this step.

It is the project manager’s responsibility to assist the project team and other stakeholders with risk identification, and to document the known and potential risks in the Risk Register. Careful attention will be given to the project deliverables, assumptions, constraints, work breakdown structure, cost/effort estimates, resource plan, and other key project documents.  The organisation may heave a designated Risk Manager.

The Risk Register is the key log for risk identification and will be stored electronically in the project management files.

## Risk Assessment

Every risk will be assessed by the project management team regarding its probability (likelihood of occurrence) and impact (effect to the project’s objectives).

A risk exposure rating will be derived from the combination of probability and impact (Probability x Impact), resulting in a Risk Exposure Rating status for each risk.

This risk matrix has a risk priority rating represented by a numerical code as the key below outlines.

.

|  | How likely is it to happen? (Probability) |  |  |  |
| --- | --- | --- | --- | --- |
| How severe is the project impacted if it does happen? (Consequence) | Very likely could happen anytime | Likely could happen at some time | Unlikely could happen but very rarely | Very unlikely may happen but probably wont |
| Very High 90% | 1 | 1 | 2 | 3 |
| High 70% | 1 | 2 | 3 | 4 |
| Medium 50% | 2 | 3 | 4 | 5 |
| Low 30% | 3 | 4 | 5 | 6 |
| Very Low 10% | 5 | 5 | 6 | 6 |

Key to the risk rating

| 1 and 2 | The hazard has a high risk of creating an incident. Unacceptable. Major disruption likely; high cost and time impacts, different approach required; leads to major contract variations, priority management attention required. |  |
| --- | --- | --- |
| 3 and 4 | The hazard has a moderate risk of creating an incident. Some disruption; minor cost and time impacts, different approach may be required; minor contract variation may be required additional management attention may be needed |  |
| 5 and 6 | The hazard has a low risk of creating an incident. Minimum impact; minimum oversight needed to ensure risk remains low. |  |

A risk can be identified as having a high likelihood of occurring, such as wet weather, but it will have a very low impact on the project.  The risk exposure rating would be 5.

Risks can be identified at any time in the project but it is important to identify as many risks as possible during the initiation and planning phases so these can be addressed as soon as practical.

It can also be identified when a risk may impact the project and where its impact may be most felt.  This is called proximity.  The table below explains three levels of proximity.  This can be useful for planning ahead and managing risk throughout the project.

| Proximity Levels | Description |
| --- | --- |
| Within the Stage | The risk is expected to cause an impact in the current project stage |
| Within the Project | The risk is expected to cause an impact in the project but is outside the current stage |
| Outside the Project | The risk is expected to cause an impact in the objectives/benefits of the project, post-project implementation |

## Risk Mitigation Planning

For risk mitigation planning it is easier to use a standard risk response, where for each risk, one of the following approaches will be selected to address it:

- Avoid – eliminate the risk by eliminating the cause

- Mitigate – Identify ways to reduce the probability or the impact of the risk

- Accept – Nothing will be done

- Transfer – Make another party responsible for the risk (buy insurance, outsourcing to contractors)

The risk mitigation plan is a responsibility of the project management team in coordination with the identified risk owner. This is the person in the best position to manage the risk and reduce its impact on the project.

Each risk will have a set of mitigation actions to which a person or Department will be assigned to, with the responsibility of implementing them in order to mitigate the risk.

The risk mitigation plan is documented in the Risk Register.

# Key Project Risks

The project management team has identified the following initial key risks which can impact the project implementation if they happen. A complete view of these risks is available in the project Risk Register which will be maintained by the project management team.  An explanation of how to complete the risk plan follow

| ID | Risk | Category | Probability | Impact | Rating | Mitigation Actions |
| --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |
| 11 |  |  |  |  |  |  |
| 12 |  |  |  |  |  |  |
| 13 |  |  |  |  |  |  |
| 14 |  |  |  |  |  |  |
| 15 |  |  |  |  |  |  |

## Risk Tracking

The level of risk on the project outcomes will be tracked, monitored and reported throughout the project lifecycle and documented in the Risk Register. The Risk Register is expected to be reviewed in all project meetings.

The project management team and the risk owner are responsible for providing an update on each risk and identify additional control actions if necessary. All project change requests will be analysed for their possible impact to the project risks.  A change request form will be completed to manage project changes and communicate these to others.  Risks will be plotted in a Risk Heatmap for visualization purposes and the project manager will also assist in reporting by listing the top five risks to monitor as part of the project status report.

## Risk Closing

Risks can be closed in the Risk Register when meeting one of the conditions below:

- Risk no longer active / did not materialise

- Risk materialised and was converted into issue

Updating the status of the risk is a responsibility of the project management team and risks can only be closed if approved by the project manager.

## Risk Contingency Budgeting

A risk contingency budget may be developed to manage the risks if they materialise or are already known.  For example, a machinery shortage risk can be addressed by hiring more equipment and a contingency budget would add hire costs to avoid a delay in project completion.

# Project Risk Management

## Roles and Responsibilities

The roles and responsibilities for the project regarding risk management are as follows:

| Name | Role | Responsibility |
| --- | --- | --- |
| Joe Bloggs | Project Manager | - Development and implementation of the Project Risk Management Plan - Organisation of regular risk management sessions so that risks can be reviewed, and new risks identified - Assessment of identified risks and developing strategies to manage those risks for each phase of the project, as they are identified - Update the Risk Register and ensure that risks are closely monitored - Providing regular Status Reports to the Steering Committee |
| NA | Steering Committee | - Executive decision-making on the ERP implementation project, including the sign-off of the Project Risk Management Plan - Determine whether the responses planned for identified risks are sufficient - Periodically review ‘Red’ risks - Authorize the use of the Risk Contingency Budget |
| NA | Risk Owners | - Assure that the risk analysis is performed, documented, and the results are provided to the Project Manager in a timely manner - Monitor the risk and notify the project manager if the risk occurs or if the risk owner believes the likelihood of the risk occurring has changed significantly since the analysis was performed |
| NA | Project Members | - Implement the risk mitigation plans - Notify the Risk Owner of updates to the risk |
| NA | Anyone | - Identify risks to the project |

## Risk Management Standards and Procedures

The management of risk in the project is to be in alignment with the council’s risk management procedures.  Risk Management staff should be consulted in the preparation of this Project Risk Management Plan. Risks will be assessed using the same terminology and scales for Probability and Impact, as prescribed by the council procedure.

## Risk Management Methods, Tools and Techniques

A Risk Register and a Risk Heatmap will be maintained by the project manager and will be reviewed as a standing agenda item for project team meetings.

# Appendix: Supporting Documents

The following documents provide supporting information to the management of risks,

| Document Name | Document Location / URL | Latest Version |
| --- | --- | --- |
| Project Management Plan |  |  |
| Council Risk Management Procedure |  |  |
| Risk Register |  |  |
| Change Request Forms |  |  |